2005-08-12

# Network Working Group
Task Status Report

### Status Codes

DI – Dispute to Steering Committee	U – Underway

CR – Complete with Report	CD – Complete with Commission Decision

| TIF File Name | Task Definition | Priority | Status | Notes | Original Target Date of Completion | Estimated Date of Completion |
| --- | --- | --- | --- | --- | --- | --- |
| NTTF005 | Impact of Roaming on Intercarrier Interfaces | L | Reopen | To update a section of NTRE008 in regards to JIP. Implication of this development will be further explored. | TBD | TBD |
| NTTF011 | CCS7 Messaging | M | CR | To develop technical interface specifications to support the correct routing of CCS7 query messages to multiple databases such as BNS and Calling Name. Consensus report approved by NTWG in Jun/05 and submitted to SC. | 4Q02 | 2Q05 |
| NTTF014 | IP Interconnection Profile for Interconnection Between Service Providers Under the Jurisdiction of the CRTC | M | U | To develop an IP-to-IP interconnection interface guideline initially for Telephony service providers under the jurisdiction of the CRTC. NTWG members were assigned tasks to develop the message flow as contained in the Minimum Message Set approved in TIRE009. | Sep/05 | Nov/05 |
| NTTF015 | VoIP Architecture Evaluation | H | CR | To assist ESWG in the evaluation of two alternative architectures of routing VoIP 911 calls that are of “fixed/non-native” nature. NTWG completed its analysis of the two VoIP 911 architecture proposals. A report (NTRE034.doc) was presented to the ESWG at its Jul 20 meeting. | Jul/05 | Jul/05 |
| NTTF016 | Routing of NPA 710 Calls | L | U | To clarify 710 call routing. | Q4/05 |  |
| NTTF017 | VoIP Message Relay Service (MRS) Issues | H | U | This task is initiated by the Commission in Telecom Decision CRTC 2005-28 issued on May 12, 2005. The NTWG is to address: the circumstances under which MRS can currently be provided over VoIP, any problems which prevents MRS from being provided over VoIP, possible solutions for the provision of MRS functionality over VoIP where it is not currently technically feasible, and the time required for existing VoIP service providers to implement those solutions. | Nov/05 |  |